# Borkd Deployment Guide

App Store Deployment & Implementation Status Document

Version: 1.0
Date: 2026-03-21
Author: Ryan Song
Stack: Expo SDK 55 + Supabase + Mapbox + EAS Build

# Table of Contents

1. Implementation Status Review

2. Apple App Store Deployment Guide

2.1 Developer Account

2.2 App Review Guidelines

2.3 Privacy Nutrition Labels

2.4 Privacy Manifests

2.5 App Tracking Transparency (ATT)

2.6 Background Location Justification

2.7 Export Compliance

2.8 Age Rating

2.9 Account Deletion Requirement

2.10 TestFlight Distribution

2.11 Required Assets & Metadata

2.12 Review Timeline

3. Google Play Store Deployment Guide

3.1 Developer Account

3.2 Background Location Declaration

3.3 Data Safety Section

3.4 Target API Level

3.5 Closed Testing Requirement

3.6 Photo/Video Permission Policy

3.7 Review Timeline

3.8 Required Assets & Metadata

4. Common Requirements

4.1 Privacy Policy

4.2 Terms of Service

4.3 Content Moderation System

4.4 OTA Update Limitations

4.5 Mapbox Privacy Disclosure

5. Pre-Launch Checklist

6. Deployment Timeline

# 1. Implementation Status Review

Current implementation status against the original backend architecture plan. 9 out of 15 planned components are fully implemented. 6 remain, with 3 being store-blocking.

## Completed Components (9/15)

| Component | Details | Status |
| --- | --- | --- |
| Migration 00006 | 5 DB functions + Storage buckets + RLS policies | ✅ Complete |
| Edge Functions _shared/ | cors.ts, auth.ts, response.ts, validate.ts | ✅ Complete |
| complete-walk Edge Function | RPC call + GeoJSON route generation | ✅ Complete |
| Auth Race Condition Fix | signUpWithEmail duplicate profile creation removed | ✅ Complete |
| Config Fix | project_id added for Supabase CLI v2.82+ | ✅ Complete |
| Expo app.json | Permissions, plugins, build settings configured | ✅ Complete |
| EAS Build Config | dev/preview/production profiles in eas.json | ✅ Complete |
| CI/CD Pipeline | GitHub Actions workflow for build & deploy | ✅ Complete |
| Shared Packages | types, schemas, constants packages | ✅ Complete |

## Outstanding Components (6/15)

| Priority | Component | Description | Impact |
| --- | --- | --- | --- |
| P0 | Privacy Policy & ToS | Legal documents required by both stores | STORE BLOCKING |
| P0 | Account Deletion | In-app account deletion (Apple & Google mandatory) | STORE BLOCKING |
| P0 | UGC Moderation | Report/block system for user-generated content | STORE BLOCKING |
| P1 | DB Type Generation | Requires Docker + Supabase local for typegen | DEV BLOCKING |
| P1 | upload-pin-photo | Edge Function for pin photo uploads | FEATURE BLOCKING |
| P2 | Push Notifications | expo-notifications not yet configured | POST-LAUNCH OK |

Critical: The three P0 items MUST be implemented before any store submission. Both Apple and Google will reject apps missing privacy policies, account deletion, or UGC moderation for social/community apps.

# 2. Apple App Store Deployment Guide

## 2.1 Developer Account

Apple Developer Program membership is required for App Store distribution.

| Item | Details |
| --- | --- |
| Cost | $99 USD/year (auto-renewal) |
| Enrollment | developer.apple.com/programs/enroll |
| Entity Type | Individual or Organization (DUNS required for Org) |
| Timeline | Individual: 24-48 hours ¦ Organization: up to 2 weeks |
| Requirements | Apple ID with 2FA enabled, valid payment method |

## 2.2 App Review Guidelines

Key guidelines applicable to Borkd:

| Guideline | Section | Borkd Relevance | Action Required |
| --- | --- | --- | --- |
| Location Services | 5.1.5 | Background GPS for walk tracking | Provide clear usage description in Info.plist + purpose string |
| User Generated Content | 1.2 | Dog pins, walk posts, community features | Implement report/block, content moderation, EULA acceptance |
| Data Privacy | 5.1.1 | Collects location, photos, email | Privacy policy URL, data collection disclosure, minimal data |
| Sign in with Apple | 4.8 | Required if ANY third-party login offered | Implement Apple Sign-In alongside email/password auth |
| In-App Purchases | 3.1 | Miles virtual currency system | If Miles have monetary value or can be purchased, IAP rules apply |
| Account Deletion | 5.1.1(v) | Mandatory for all apps with accounts | In-app deletion + data erasure within 30 days |

## 2.3 Privacy Nutrition Labels

App Store Connect requires detailed privacy disclosures. Each data type must specify whether it's used for tracking, linked to identity, or collected.

| Data Type | Category | Purpose | Linked to Identity | Used for Tracking |
| --- | --- | --- | --- | --- |
| Precise Location | Location | App Functionality | Yes | No |
| Coarse Location | Location | App Functionality | Yes | No |
| Photos | Photos or Videos | App Functionality | Yes | No |
| Email Address | Contact Info | App Functionality, Account | Yes | No |
| User ID | Identifiers | App Functionality | Yes | No |
| Name (Display) | Contact Info | App Functionality | Yes | No |
| Crash Data | Diagnostics | App Functionality | No | No |
| Performance Data | Diagnostics | Analytics | No | No |

## 2.4 Privacy Manifests (PrivacyInfo.xcprivacy)

Starting iOS 17, Apple requires privacy manifests declaring API usage reasons.

Expo SDK 55 automatically generates PrivacyInfo.xcprivacy during prebuild

Required API declarations: NSPrivacyAccessedAPICategoryFileTimestamp, NSPrivacyAccessedAPICategoryUserDefaults, NSPrivacyAccessedAPICategorySystemBootTime

Third-party SDKs (Mapbox, Sentry) must include their own privacy manifests

Action: Verify with:

npx expo prebuild --clean && check ios/*/PrivacyInfo.xcprivacy

## 2.5 App Tracking Transparency (ATT)

ATT framework (AppTrackingTransparency) is required if the app collects IDFA for cross-app tracking purposes.

Status: Borkd does NOT use IDFA for advertising → ATT prompt NOT required

Mapbox SDK includes optional telemetry — verify it does not trigger IDFA access

If Mapbox telemetry is enabled, either disable it or add ATT framework

Recommendation: Disable Mapbox telemetry in production builds to avoid ATT complications.

## 2.6 Background Location Justification

Apps requesting background location access receive extra scrutiny during review. Apple requires a clear justification for why the app cannot function with 'While Using' permission alone.

| Field | Content |
| --- | --- |
| Permission Requested | NSLocationAlwaysAndWhenInUseUsageDescription |
| Justification | Borkd tracks dog walks in real-time, recording the GPS route while the user walks. Background location is essential for accurate route recording when the phone is in a pocket or bag. Without background access, the route would have gaps whenever the screen locks, making the walk tracking feature unusable. |
| Visual Indicator | The app displays a blue status bar indicator during active walk tracking |
| Battery Optimization | Location updates stop immediately when the walk is completed or the app is closed |
| User Control | Users explicitly start/stop walk tracking; no passive background collection |

## 2.7 Export Compliance

US export regulations (ITAR/EAR) apply to apps using encryption.

Borkd uses ONLY standard HTTPS/TLS for API communication

No custom encryption algorithms implemented

Supabase Auth uses standard bcrypt for password hashing (server-side)

Required in Info.plist:

ITSAppUsesNonExemptEncryption = NO

This exempts the app from annual encryption self-classification reports.

## 2.8 Age Rating

| Scenario | Rating | Condition |
| --- | --- | --- |
| UGC moderation implemented | 4+ | Report/block system active, content filtering in place |
| UGC moderation NOT implemented | 9+ to 12+ | Unmoderated user content requires higher age gate |
| Borkd Target | 4+ | Must implement full UGC moderation before submission |

## 2.9 Account Deletion Requirement

Since June 30, 2022, ALL apps with account creation must offer in-app account deletion.

Accessible from within the app (not just a website link)

Must delete the account AND associated data within 30 days

Must clearly explain what data will be deleted

If using Sign in with Apple, must also revoke Apple token

Implementation Plan:

Add 'Delete Account' button in Settings screen

Show confirmation dialog with data deletion explanation

Call Supabase Edge Function to: delete user data, revoke tokens, delete auth account

Implement 30-day grace period with option to cancel

## 2.10 TestFlight Distribution

| Type | Limit | Review Required | Use Case |
| --- | --- | --- | --- |
| Internal Testing | Up to 100 testers | No | Team members with App Store Connect access |
| External Testing | Up to 10,000 testers | Yes (Beta App Review) | Public beta testing |

EAS Submit configured in eas.json for automated TestFlight uploads

Internal builds can be distributed immediately after upload

External builds require Beta App Review (typically 24-48 hours)

## 2.11 Required Assets & Metadata

| Asset | Specification | Notes |
| --- | --- | --- |
| App Icon | 1024×1024 px, PNG, no alpha | Provided via Expo app.json icon field |
| Screenshots (iPhone 6.7") | 1290×2796 px | Required: iPhone 15 Pro Max or similar |
| Screenshots (iPhone 6.1") | 1179×2556 px | Required: iPhone 15 Pro or similar |
| Screenshots (iPad 12.9") | 2048×2732 px | Required if app supports iPad |
| App Name | Max 30 characters | "Borkd — Dog Walk Tracker" |
| Subtitle | Max 30 characters | "Walk, Discover, Earn Miles" |
| Description | Max 4000 characters | Feature highlights, social proof, CTA |
| Keywords | Max 100 characters | Comma-separated, no spaces after commas |
| Privacy Policy URL | HTTPS required | Must be publicly accessible |
| Support URL | HTTPS required | Contact or FAQ page |
| Category | Primary + Optional Secondary | Primary: Lifestyle ¦ Secondary: Health & Fitness |

## 2.12 Review Timeline

90% of submissions reviewed within 24 hours

Average review time: 24-48 hours

First-time submissions may take longer

Location-based apps receive additional scrutiny

Common Rejection Reasons for Borkd-type Apps:

Missing or inadequate privacy policy

Background location without clear justification

No account deletion option

UGC without moderation tools

Incomplete Sign in with Apple implementation

Crashes or performance issues during review

# 3. Google Play Store Deployment Guide

## 3.1 Developer Account

| Item | Details |
| --- | --- |
| Cost | $25 USD one-time registration fee |
| Enrollment | play.google.com/console/signup |
| Identity Verification | Required for all new accounts (government ID) |
| Timeline | Account approval: 2-7 business days |
| Requirements | Google account, valid payment method, D-U-N-S for organizations |

## 3.2 Background Location Declaration

Google Play requires a formal declaration for apps using background location (ACCESS_BACKGROUND_LOCATION permission). This is one of the most scrutinized permissions.

Declaration Form Requirements:

Explain why foreground location is insufficient

Describe the user-facing feature that requires background location

Provide a short video (30 seconds minimum) demonstrating:

The permission request dialog

The feature using background location

How the user benefits from background access

Video Requirements:

Must show the actual app (not mockups)

Must include the permission dialog being shown

Must demonstrate the walk tracking feature with screen locked

Upload to YouTube (unlisted) or Google Drive (public link)

Minimum 30 seconds, recommended 60-90 seconds

Failure to provide an adequate video is the #1 reason for background location rejection on Google Play.

## 3.3 Data Safety Section

Google Play's equivalent of Apple's Privacy Nutrition Labels.

| Data Type | Collected | Shared | Purpose | Optional |
| --- | --- | --- | --- | --- |
| Approximate Location | Yes | No | App functionality | No |
| Precise Location | Yes | No | App functionality, Analytics | No |
| Photos | Yes | No | App functionality | Yes |
| Email Address | Yes | No | Account management | No |
| User ID | Yes | No | Account management | No |
| Name | Yes | No | App functionality | No |
| App Interactions | Yes | No | Analytics | No |
| Crash Logs | Yes | No | Analytics | No |

Data deletion: Must declare that users can request data deletion

Data encryption: Declare that data is encrypted in transit (HTTPS)

Third-party sharing: Disclose Mapbox telemetry if enabled

## 3.4 Target API Level

Google Play enforces minimum targetSdkVersion requirements.

| Requirement | Details |
| --- | --- |
| Current Minimum | API Level 34 (Android 14) for new apps |
| August 2025 Deadline | API Level 35 (Android 15) required for all new apps and updates |
| Expo SDK 55 Default | Targets API Level 34 — may need explicit override |
| Action | Set targetSdkVersion: 35 in app.json android.targetSdkVersion before August 2025 |

## 3.5 Closed Testing Requirement (NEW ACCOUNTS)

Google Play now requires new developer accounts to complete closed testing before production access is granted. This is a CRITICAL timeline dependency.

| Requirement | Details |
| --- | --- |
| Minimum Testers | 12 unique testers who opt in via Google Play |
| Testing Duration | 14 consecutive days minimum |
| Tester Activity | Testers must install and use the app (not just opt in) |
| Track | Closed testing track in Google Play Console |
| After Completion | Production access is unlocked; submit for production review |

Strategy for Recruiting 12 Testers:

Team members and friends with Android devices

Dog walking community groups or forums

Beta testing communities (Reddit r/betatesting, BetaList)

Important: Testers must opt in via the Google Play testing link, not sideloaded APKs

## 3.6 Photo/Video Permission Policy

Android 13+ uses granular media permissions instead of READ_EXTERNAL_STORAGE.

READ_MEDIA_IMAGES for photo access

CAMERA for taking photos of dogs/pins

Expo Image Picker handles permission requests automatically

Must declare usage in Play Console's app content section

## 3.7 Review Timeline

Standard review: 1-3 business days

First submission: May take up to 7 days

Location-permission apps: Additional review time expected

Background location: Can add 1-2 weeks for declaration review

Policy violation response: 7-day deadline to fix and resubmit

## 3.8 Required Assets & Metadata

| Asset | Specification | Notes |
| --- | --- | --- |
| App Icon | 512×512 px, PNG, 32-bit | Provided via Expo app.json |
| Feature Graphic | 1024×500 px | REQUIRED — displayed at top of store listing |
| Screenshots (Phone) | Min 2, Max 8, 16:9 or 9:16 | Minimum 320px, maximum 3840px on any side |
| Screenshots (Tablet 7") | Min 1 if tablet support | Only if app supports tablets |
| Screenshots (Tablet 10") | Min 1 if tablet support | Only if app supports tablets |
| Short Description | Max 80 characters | Shown in search results |
| Full Description | Max 4000 characters | Feature-rich, keyword-optimized |
| Privacy Policy URL | HTTPS required | Must be publicly accessible |
| Category | Single category | Lifestyle or Health & Fitness |
| Content Rating | IARC questionnaire | Complete in-console questionnaire |
| Target Audience | Age group declaration | Must declare if children are targeted (COPPA) |

# 4. Common Requirements (Both Stores)

## 4.1 Privacy Policy

A comprehensive privacy policy is mandatory for both stores. It must be hosted at a publicly accessible HTTPS URL and cover all applicable jurisdictions.

Required Sections:

What data is collected (location, photos, email, user ID, device info)

How data is used (walk tracking, community features, analytics)

How data is stored and protected (Supabase/AWS infrastructure, encryption)

Third-party data sharing (Mapbox for maps, Sentry for crash reporting)

User rights (access, correction, deletion, portability)

Data retention periods

Contact information for privacy inquiries

Cookie/tracking disclosure

Jurisdiction Compliance:

| Regulation | Region | Key Requirements |
| --- | --- | --- |
| Australian Privacy Act | Australia | APP compliance, data breach notification, consent for location data |
| GDPR | EU/EEA | Lawful basis for processing, DPA for Supabase, right to erasure, data portability |
| CCPA/CPRA | California, USA | "Do Not Sell" disclosure, right to know, right to delete |
| COPPA | USA (children) | If targeting under 13: parental consent required (recommend 13+ age gate) |

Recommendation: Use a privacy policy generator (e.g., Termly, Iubenda) as a starting point, then customize for Borkd's specific data collection. Have legal review before submission.

## 4.2 Terms of Service

Required sections for Borkd's Terms of Service:

UGC Policy: User-generated content ownership and license

Users grant Borkd a non-exclusive license to display their content (pins, photos, walks)

Users retain ownership of their content

Borkd reserves the right to remove content violating community guidelines

Miles Currency: Miles is an in-app virtual currency with no real-world monetary value

Miles cannot be exchanged for real currency

Borkd reserves the right to modify the Miles system

Miles balances may be forfeited upon account deletion

Liability: Limitation of liability for walk safety

Borkd is not responsible for incidents during walks

GPS accuracy disclaimer

Users must follow local leash laws and regulations

## 4.3 Content Moderation System

Both Apple (Guideline 1.2) and Google Play require UGC moderation for social/community apps.

Required Implementation:

| Component | Description | Priority |
| --- | --- | --- |
| reports table | Database table: reporter_id, reported_content_id, content_type, reason, status, created_at | P0 |
| Report Button | UI element on every piece of user content (pins, photos, profiles) | P0 |
| Block User | Allow users to block other users, hiding their content | P0 |
| Content Review Queue | Admin dashboard or Supabase SQL view to review flagged content | P0 |
| Auto-moderation | Optional: text filtering for profanity, spam detection | P2 |
| EULA Acceptance | Users must accept community guidelines before posting | P0 |

Database Schema (reports table):

id: uuid PRIMARY KEY
    reporter_id: uuid REFERENCES profiles(id)
    reported_user_id: uuid REFERENCES profiles(id)
    reported_content_id: uuid (nullable, for pins/photos)
    content_type: text ('pin' | 'photo' | 'profile' | 'walk')
    reason: text ('spam' | 'inappropriate' | 'harassment' | 'other')
    description: text (optional user description)
    status: text ('pending' | 'reviewed' | 'actioned' | 'dismissed')
    created_at: timestamptz DEFAULT now()

## 4.4 OTA Update Limitations

Expo EAS Update allows over-the-air JavaScript bundle updates without store resubmission.

| Update Type | OTA Possible | Store Resubmission |
| --- | --- | --- |
| JavaScript/TypeScript code changes | Yes | No |
| Asset changes (images, fonts) | Yes | No |
| New native module added | No | Yes |
| Permission changes | No | Yes |
| app.json/app.config.js changes | Depends | If affects native config, Yes |
| Expo SDK version upgrade | No | Yes |
| Native code changes (ios/android) | No | Yes |

Important: Apple prohibits using OTA to change app behavior in ways that circumvent the review process. Only use OTA for bug fixes and minor UI updates.

## 4.5 Mapbox Privacy Disclosure

Mapbox SDK collects telemetry data by default. This must be disclosed in privacy policies and store privacy labels.

Anonymous usage data, crash reports

Device information (model, OS version)

Approximate location data for map tile optimization

Options:

Option A: Disable telemetry: Set Mapbox.setTelemetryEnabled(false) in app initialization

Option B: Keep telemetry: Disclose in Privacy Policy, add to nutrition labels/data safety

Recommendation: Disable telemetry for simpler privacy compliance. Mapbox functionality is unaffected by disabling telemetry.

# 5. Pre-Launch Checklist

## Legal & Compliance

| ☐ | Item | Details | Status |
| --- | --- | --- | --- |
| ☐ | Privacy Policy | HTTPS hosted, covers AU/GDPR/CCPA | Not Started |
| ☐ | Terms of Service | UGC, Miles, liability clauses | Not Started |
| ☐ | Account Deletion | In-app UI + backend Edge Function | Not Started |
| ☐ | UGC Moderation | reports table, report/block UI, review queue | Not Started |
| ☐ | EULA / Community Guidelines | Acceptance gate before posting | Not Started |
| ☐ | Age Rating Questionnaire | Complete on both stores | Not Started |

## Technical Implementation

| ☐ | Item | Details | Status |
| --- | --- | --- | --- |
| ✅ | Database functions (Migration 00006) | 5 functions, storage, RLS | Complete |
| ✅ | Edge Functions (_shared/) | cors, auth, response, validate | Complete |
| ✅ | complete-walk Edge Function | RPC + GeoJSON | Complete |
| ☐ | upload-pin-photo Edge Function | Pin photo upload handler | Not Started |
| ☐ | DB Type Generation | Supabase typegen setup | Not Started |
| ☐ | Push Notifications | expo-notifications config | Post-Launch |
| ☐ | Sentry Error Monitoring | Production error tracking | Not Started |
| ☐ | Sign in with Apple | Required if offering other social logins | Not Started |

## Apple App Store

| ☐ | Item | Details | Status |
| --- | --- | --- | --- |
| ☐ | Developer Account ($99/yr) | developer.apple.com enrollment | Not Started |
| ☐ | Signing Certificates | Distribution certificate + provisioning profile | Not Started |
| ☐ | App Store Connect App | Create app record with Bundle ID | Not Started |
| ☐ | Screenshots (3 sizes) | 6.7", 6.1", iPad if applicable | Not Started |
| ☐ | App Icon (1024×1024) | No alpha channel, PNG | Not Started |
| ☐ | Privacy Nutrition Labels | Complete in App Store Connect | Not Started |
| ☐ | Export Compliance | ITSAppUsesNonExemptEncryption=NO | Not Started |
| ☐ | Background Location Justification | Written justification for review | Not Started |
| ☐ | TestFlight Internal Build | Upload and test with team | Not Started |

## Google Play Store

| ☐ | Item | Details | Status |
| --- | --- | --- | --- |
| ☐ | Developer Account ($25) | play.google.com/console signup | Not Started |
| ☐ | Identity Verification | Government ID submission | Not Started |
| ☐ | Closed Testing (14 days) | 12 testers, production access prerequisite | Not Started |
| ☐ | Background Location Video | 30-60 sec demo video, uploaded to YouTube/Drive | Not Started |
| ☐ | Data Safety Section | Complete in Play Console | Not Started |
| ☐ | Target API Level 35 | Set targetSdkVersion before Aug 2025 | Not Started |
| ☐ | Feature Graphic (1024×500) | Required for store listing | Not Started |
| ☐ | Screenshots (2-8) | Phone and tablet if applicable | Not Started |
| ☐ | Content Rating (IARC) | Complete questionnaire in console | Not Started |

## Marketing & Assets

| ☐ | Item | Details | Status |
| --- | --- | --- | --- |
| ☐ | App Description | Max 4000 chars, keyword-optimized | Not Started |
| ☐ | Short Description (Google) | Max 80 chars | Not Started |
| ☐ | Keywords (Apple) | Max 100 chars, comma-separated | Not Started |
| ☐ | Subtitle (Apple) | Max 30 chars | Not Started |
| ☐ | Support URL | FAQ or contact page | Not Started |
| ☐ | Marketing Website | Optional but recommended | Not Started |

## Infrastructure

| ☐ | Item | Details | Status |
| --- | --- | --- | --- |
| ☐ | Supabase Production Project | Separate from dev, proper tier | Not Started |
| ☐ | Environment Variables | Production API keys in EAS secrets | Not Started |
| ☐ | Mapbox Production Token | Rate-limited, domain-restricted | Not Started |
| ☐ | Sentry DSN | Production error tracking | Not Started |
| ☐ | Domain for Privacy Policy | HTTPS hosting for legal pages | Not Started |
| ☐ | Backup Strategy | Supabase daily backups enabled | Not Started |

# 6. Deployment Timeline

Estimated 8-week timeline from development completion to both stores live. Critical path is determined by Google Play's 14-day closed testing requirement for new accounts.

| Week | Tasks | Deliverables |
| --- | --- | --- |
| Week 1-2 | Account Deletion implementation (UI + Edge Function) UGC Moderation system (reports table, report/block UI) upload-pin-photo Edge Function Sign in with Apple integration | 3 P0 blockers resolved Pin photo upload working Apple Sign-In functional |
| Week 3 | Draft Privacy Policy & Terms of Service Complete Apple Privacy Nutrition Labels Complete Google Data Safety Section Set up Supabase production project | Legal documents hosted Store privacy sections filled Production infrastructure ready |
| Week 4 | Create store listing assets (screenshots, icons, graphics) Write app descriptions and keywords TestFlight Internal build + team testing Record background location demo video (Google) | All marketing assets ready Internal build validated Demo video uploaded |
| Week 5 | Submit to Apple App Store Review Create Google Play Closed Testing track Recruit and onboard 12 testers for Google Set up Sentry production monitoring | Apple submission in review Google closed testing started Error monitoring active |
| Week 6 | Respond to Apple review feedback (if rejected) Google Closed Testing in progress (day 1-14) Fix any issues found during testing Prepare OTA update pipeline | Apple approval (or resubmission) Google testing progressing Bug fixes deployed |
| Week 7 | Google Closed Testing completes (day 14) Submit to Google Play Production Configure push notifications Final QA on both platforms | Google production submitted Push notifications ready Both platforms QA'd |
| Week 8 | Both stores live Verify OTA update pipeline Set up monitoring dashboards Post-launch monitoring and hotfix readiness | APP LIVE on both stores OTA pipeline verified Monitoring operational |

CRITICAL PATH WARNING

Google Play's 14-day closed testing requirement for new developer accounts is the longest single dependency in this timeline. Start Google developer account registration and tester recruitment as early as possible — ideally during Week 1-2 while P0 blockers are being resolved. Apple review can happen in parallel since it has no closed testing prerequisite.

Risk Mitigation:

Register both developer accounts in Week 1 (don't wait)

Start recruiting Google Play testers early (friends, community)

Prepare Apple submission materials during Google's 14-day wait

Have rejection response templates ready for common issues

Build in 1-week buffer for unexpected review delays